TSM Consultz

# Denial Recovery Copilot — Pilot Statement of Work

A scoped, no-cost evaluation of AI-assisted denial appeal analysis on de-identified claim data.

| Client | HonorHealth Medical Group |
| --- | --- |
| Vendor | TSM Consultz LLC |
| Prepared for | Dee Montee, Revenue Cycle Manager |
| Prepared by | Latorrey Whitehead, TSM Consultz |
| Pilot duration | 3 weeks from kickoff |

## 1. Objective

Determine whether the Denial Recovery Copilot produces appeal-plan guidance (root cause, dollar exposure, deadline, and next steps) that HonorHealth's revenue cycle team judges accurate and useful enough to justify moving to a paid engagement — before any commercial commitment is made.

## 2. Scope

- 20–30 de-identified or sample denial records, drawn from a single office or specialty selected by HonorHealth.

- Each record run through the 5-engine pipeline to produce a full appeal plan.

- Weekly summary comparing the tool's recommendations against what HonorHealth's team actually did or would do.

- One kickoff call and one pilot-review call, each 30 minutes.

## 3. Data Handling

No live patient data (PHI) will be used during this pilot unless and until a signed Business Associate Agreement (BAA) is in place between HonorHealth and TSM Consultz. Until then, the pilot runs exclusively on de-identified or synthetic sample records provided or approved by HonorHealth.

## 4. What TSM Provides

- Access to the Denial Recovery Copilot for the pilot's scope and duration.

- A written appeal-plan output for every record submitted, with denial code and policy citation for each recommendation.

- A short written summary at the end of the pilot: accuracy observations, time-per-denial estimate, and recommended next step.

## 5. What HonorHealth Provides

- De-identified or sample denial records (20–30) in a common format — PDF, scanned image, or plain text.

- One point of contact to answer clarifying questions and review outputs.

- Feedback on whether each appeal plan matched what an experienced RCM team member would recommend.

## 6. Success Criteria

- A defined majority of appeal plans (target: 80%+) are rated 'accurate and actionable' by HonorHealth's reviewer.

- Turnaround per denial is meaningfully faster than the team's current manual process.

- HonorHealth agrees the pilot supports moving to the next stage (see Section 8).

## 7. Out of Scope for This Pilot

- No claim submission, appeal filing, or direct payer contact on HonorHealth's behalf.

- No integration with HonorHealth's EHR, billing system, or clearinghouse.

- No fee is charged for the pilot itself.

## 8. Next Steps After the Pilot

If the success criteria are met, HonorHealth and TSM Consultz will discuss moving to one of the following, at HonorHealth's discretion:

- A paid BPO engagement — TSM's team works a defined volume of denials on HonorHealth's behalf under an SLA.

- A SaaS license — HonorHealth's own team uses the Copilot directly, with support from TSM.

- No further engagement, at no cost or obligation to either party.

This document is a proposed scope for discussion and is not a binding contract. A signed BAA is required before any real patient data is used.